## Slide 1: Collaborative Device and Data Management in the Domestic Internet of Things
Group 26: Mario Jose George Garcia, Thomas Seaman, Ian Nkwocha, Berk Demir, Zaki Kalha, Buluthan Bozkurt

## Slide 2: ABOUT OUR TEAM
Team Leader: Mario
Team Admin: Thomas
Git Master: Ian
Team Member: Berk
Team Member: Buluthan
Team Member: Zaki
A Short Overview Of Our Roles And What We Bring To This Project

## Slide 3: PROPOSED APPROACH - PLATFORMS
Raspberry Pi
  Python Scripts To Control Sensors
Object Oriented Approach
  Programming Sensor Modules As Objects Which Interface With a Device object
  Modules Split Up Between Pairs
GUI
  HTML/CSS/JS
  Python - Kivy

## Slide 4: PROPOSED APPROACH - MANAGEMENT
Bi-Weekly Meetings
  Source New Requirements
  Making Adjustments/ Additions To Kanban Board
Kanban Board
  Dividing Up And Tracking Tasks
  Paired Programming To Reduce Skill Deficiencies
GitLab
  Version Control and Backups
  Automatic Integration Testing
University Email And Calendar
  Planning meetings & Liaison

## Slide 5: MILESTONES
October-December Cycle
Gather requirements and specs ( November)
Finalize pre-development documentation & begin development (November)
Basic Prototype (December)
January-March Cycle
Finish minimal viable product, get feedback and decide on potential extensions (March)
Begin product extensions (March)
March-May Cycle
Finish final product and get feedback (April)

## Slide 6: WHY WE ARE SUITABLE
Technical skills
  Experience using raspberry pi
  Git and Junit testing
  MySQL for storing users
  Studied Electronics
Soft Skills
  Working in teams, communication
  Team Leadership skills (Mario)
Project Management Skills
  Knowledge Of How To Use Scrum
  Experience Using Kanban Board (Berk, Ian)
Our Academic Backgrounds
  Development Of Application For Client In IB Computing (Ian)
  Electrical Engineering Summer Credit Course at Harvard (Berk)
  IB Physics Extended Essay on Electronics (Berk)
Our Personal Experience
  Owning Raspberry Pi (Ian)
  Researching Risks Of IoT Devices (Mario)
  Mobile App Development Internship (Zaki)

## Slide 7: SUMMARY
Our Key Skills and Suitability
Our Approach
Why We Would Like This Project