## Slide 1: Refinitiv Forex Application
Group 26: Mario Jose George Garcia, Thomas Seaman, Ian Nkwocha, Berk Demir, Zaki Kalha, Buluthan Bozkurt

## Slide 2: ABOUT OUR GROUP
Team Leader: Mario
Team Admin: Thomas
Git Master: Ian
Team Member: Berk
Team Member: Buluthan
Team Member: Zaki

## Slide 3: PROPOSED APPROACH - PLATFORM
Web application
HTML/CSS/JS as front end,
C#, JS (JQuery, Ajax), REST API
Possibly extend the project to native Android and IOS app

## Slide 4: MILESTONES
October-December Cycle
Finish gathering requirements and creating specifications (8th of November)
Have a working rates feed (back-end) (13th December)
Design and start creating GUI (13th December)
January-March Cycle
Start implementing connection of front & back-end (30th of January)
Have a built GUI (28th of February)
Fully functional front & back-end (6th of March)
March-May Cycle
Begin working on new platform that will gamify the exchanges (23th of March)
Finish new platform (4th week April)

## Slide 5: PROPOSED APROACH - MANAGEMENT
Split team to work in back-end and front-end development.
Two-week sprint cycles.
Bi-Weekly Meetings​
  Source new requirements​
  Making Adjustments/ Additions to Kanban Board​
Kanban Board​
  Dividing Up And Tracking Tasks​
  Paired Programming to reduce skill deficiencies
GitLab​
  Version Control and Backups​
  Automatic Integration Testing​
University Email And Calendar​
  Planning meetings & Liaison

## Slide 6: WHY WE ARE SUITABLE
Technical skills:
  REST API, ASP.NET Web API 2, C#, MongoDB, UI design
  Big Data, Machine Learning
  HTML, CSS, Javascript, Ajax
  JQuery, JQuery Mobile
  Several members of the team have studied economics.
Workplace experience:
  Extensive experience with REST API
  Agile techniques to plan and create a website for a company
  Experience working abroad as a team leader in different companies.
Many of us have experience in using trading applications on our phones and laptops.
Notes: 1) Talk about the experience we have of using these in uni and in work place
2) Talk about how many of us have had an international life, and so we developed an interest in currencies (e.g. Berk)
3) Talk about studying economics and how this can be applied to the project.
4) Experience in trading = will help us with the logic side of the app

## Slide 7: SUMMARY
Our Approach
Our Key Skills And Suitability
Why We Would Like This Project